

**The University of the West Indies**

**Department of Computing and Information Technology**

**Undergraduate Project Course**

**Project:** BudgetBuilder **Date:** 15/04/2020

**Iteration:** Version 1 **Group : The PC BoyZ**

Aaron Meighoo - 816000303

Jaleel Jarod Mohammed - 816001154

Kyle Fonrose - 816002546

**Implementation Status**

Prototype of version 1 is not currently available. Bugs in the code making it difficult.

**Highlights**

**Tasks in Progress or Completed in the Last Iteration:**

| Task Name | Description | Team Member Responsible | % Complete |
| --- | --- | --- | --- |
| Build functional navbar | Nav bar being one of the first things the user sees. Needs to be functional but not block user from the screen | Jaleel Mohammed | 100% |
| Documentation For Diagrams | Ensure all diagrams are accurate. | Kyle Fonrose | 100% |
| Fix Mid Course Presentation Video | File format was as such where the file was too large | Aaron Meighoo | 100% |
| Create Unit Test Cases | Design test cases to determine whether the application performs as expected. | All | 100% |
| Fix Bugs in code for working on port 5000 | Bootstrap error causing pages not to be displayed properly | Jaleel Mohammed | 100% |

**Upcoming Tasks for the Next Iteration**

| Task Name | Description | Team Member Responsible |
| --- | --- | --- |
| Implement Build functionality | Allow users to fully create a build | Jaleel Mohammed  Aaron Meighoo |