

**The University of the West Indies**

**Department of Computing and Information Technology**

**Undergraduate Project Course**

**Project:** BudgetBuilder **Date:** 27/04/2020

**Iteration:** Version 2 **Group : The PC BoyZ**

Aaron Meighoo - 816000303

Jaleel Jarod Mohammed - 816001154

Kyle Fonrose - 816002546

**Implementation Status**

Prototype of version 2 is currently available, but barely

**Highlights**

**Tasks in Progress or Completed in the Last Iteration:**

| Task Name | Description | Team Member Responsible | % Complete |
| --- | --- | --- | --- |
| Implement build functionality | Allow users to add and remove builds from their account | Jaleel Mohammed | 100% |
| Implement view categories | Allow users to view the categories of items. | Aaron Meighoo | 100% |
| Order Pages | Design and categorize the pages in a way that is easy for the user to understand and follow | Jaleel Mohammed | 100% |
| Create build functionality fixes | Allow users to build a PC | Aaron Meighoo | 100% |
| Documentation Fixes | Update statues | Kyle Fonrose | 60% |
| Create Unit Test Cases | Design test cases to determine whether the application performs as expected. | Kyle Fonrose | 60% |
| Create Integration Test Cases | Design test cases to determine whether the application performs as expected. | Jaleel Mohammed | 100% |
| Implement “Search” functionality | Allow users to perform searches on the app based on component key word entered | Aaron Meighoo | 10% |

**Upcoming Tasks for the Next Iteration**

| Task Name | Description | Team Member Responsible |
| --- | --- | --- |
| Complete Final Project Report |  | All |
| Final Presentation Video |  | All |