

**The University of the West Indies**

**Department of Computing and Information Technology**

**Undergraduate Project Course**

**Project:** BudgetBuilder **Date:** 7/05/2020

**Iteration:** Version 2 **Group : The PC BoyZ**

Aaron Meighoo - 816000303

Jaleel Jarod Mohammed - 816001154

Kyle Fonrose - 816002546

**Implementation Status**

Prototype of version 2 is currently available, but barely

**Highlights**

**Tasks in Progress or Completed in the Last Iteration:**

| Task Name | Description | Team Member Responsible | % Complete |
| --- | --- | --- | --- |
| Implement storage of user builds | Allow users to add and remove builds and is stored in database | Jaleel Mohammed | 100% |
| Implement account saving and redirect to homepage after logout | Allow users to view the items added to their cart for purchase. | Aaron Meighoo | 100% |
| Login details fixed | Bugs where incorrect credentials were shown fixed | All | 100% |
| Dropdown menu bugs | Bootstrap bugs causes menu to always be shown, cant fix | Jaleel Mohammed | 50% |
| Implement proper security verification | Alerts the user for security fallbacks, suggests passwords | Aaron Meighoo  Jaleel Mohammed | 100% |
| Business Documentation | Caters for research and pitfalls of this application for companies as well as benefits | Kyle Fonrose | 100% |
| Complete Final Project Report |  | All | 10% |
| Final Presentation Video |  | All | 15% |