

**The University of the West Indies**

**Department of Computing and Information Technology**

**Undergraduate Project Course**

**Project:** BudgetBuilder **Date:** 15/05/2020

**Iteration:** Version 2 **Group : The PC BoyZ**

Aaron Meighoo - 816000303

Jaleel Jarod Mohammed - 816001154

Kyle Fonrose - 816002546

**Implementation Status**

Prototype of version 3 is currently available. Final version ready to deploy

**Highlights**

**Tasks in Progress or Completed in the Last Iteration:**

| Task Name | Description | Team Member Responsible | % Complete |
| --- | --- | --- | --- |
| Build Repetition fixed | Builds repeated for different categories fixed | Jaleel Mohammed | 100% |
| Future Work | Business model Created and future development work for application created | Kyle Fonrose | 100% |
| Minor Documentation Fixes |  | Kyle Fonrose | 100% |
| Complete Project Implementation Document | Complete an Interim report detailing the implementation of the project. | All | 80% |
| Implement “View Cart” functionality | Allow users to view the items added to their cart for purchase. | Kerron Patram  Keita Smith  Tianna Corrie | 60% |
| Complete Final Presentation Video |  | all | 100% |

**Future Tasks**

| Task Name | Description | Team Member Responsible |
| --- | --- | --- |
| Implement Currency functionality | Allow users to enter their currency and return to the user a set of builds pertaining to their budget | All |
| Fix Application frontend | Update databases | all |