

**The University of the West Indies**

**Department of Computing and Information Technology**

**Undergraduate Project Course**

**Project:** Budget Builder **Date:** 23/02/2020

**Iteration:** 1 **Group: The PC BoyZ**

Aaron Meighoo: project lead

Jaleel Mohammed: development lead

Kyle Fonrose: documenter lead

**Implementation Status**

Planning and Analysis

**Highlights**

Completion of questionnaire and design sketches.

**Tasks in Progress or Completed in the Last Iteration:**

| Task Name | Description | Team Member Responsible | % Complete |
| --- | --- | --- | --- |
| Identify Technologies | Identify the technologies, software and frameworks most suitable for development. | Aaron Meighoo  Jaleel Mohammed  Kyle Fonrose | 80% |
| Project Scope | Defining the problems and solutions. | Aaron Meighoo | 60% |
| Questionnaire for Data  Collection | Completion of questionnaire. | Aaron Meighoo  Kyle Fonrose | 100% |
| Software Layout | Some possible interface layouts and functions was planned and sketched. | Aaron Meighoo  Jaleel Mohammed  Kyle Fonrose | 45% |

**Upcoming Tasks for the Next Iteration**

| Task Name | Description | Team Member Responsible |
| --- | --- | --- |
| Setup Google Site | Create a Google Site to publish all of our progress and documentations. | Aaron Meighoo |
| Collect Data from Questionnaire | Using our target group, gather feedback and data from the survey. | Aaron Meighoo  Jaleel Mohammed  Kyle Fonrose |