

**The University of the West Indies**

**Department of Computing and Information Technology**

**Undergraduate Project Course**

**Project:** Budget Builder **Date:** 01/03/2020

**Iteration:** 1 **Group: The PC BoyZ**

**Implementation Status**

No prototype is currently available. We are in the process of doing our requirements analysis

**Highlights**

**Tasks in Progress or Completed in the Last Iteration:**

| Task Name | Description | Team Member Responsible | % Complete |
| --- | --- | --- | --- |
| Identify Services | Identify if there are any existing services of such and conduct research to determine what made them successful or unsuccessful. | Aaron Meighoo  Kyle Fonorse | 100% |
| Identify Technologies | Identify the technologies, software and frameworks most suitable for development. | Aaron Meighoo  Jaleel Mohammed | 100% |
| Project Scope | Clearly define the problem or opportunity that is being addressed. | Aaron Meighoo  Kyle Fonrose | 100% |
| Survey | Collect and Analyze Data | Aaron Meighoo | 85% |
| Develop Low-fidelity Prototype | Design and produce simple mockup screens of our product that can be used to collect and analyze feedback | Jaleel Mohammed | 50% |
| Design logos and theme | Design logos for the group and the application. Choose colour theme. | Kyle Fonrose | 60% |
| Create Mock UI Design | Develop some Mock UI’s for demonstration and to gather user impressions | Aaron Meighoo  Jaleel mohammed  Kyle Fonrose | 0% |

**Upcoming Tasks for the Next Iteration**

| Task Name | Description | Team Member Responsible |
| --- | --- | --- |
| Face to Face Survey/ Interview  To discuss UI design | Face to Face Survey/ Interview target group and random persons. | Kyle Fonorse  Aaron Meighoo  Jaleel Mohammed |
| Build Login and Registration interface. | Design and Build login and registration interface for users to sign up. | Jaleel Mohammed |