

**The University of the West Indies**

**Department of Computing and Information Technology**

**Undergraduate Project Course**

**Project:** Budget Builder **Date:** 8/03/2020

**Iteration:** 1 **Group: The PC BoyZ**

Aaron Meighoo: project lead

Jaleel Mohammed: development lead

Kyle Fonrose: documenter lead

**Implementation Status**

No prototype is currently available. We are in the process of doing our requirements analysis and data collection

**Highlights**

**Tasks in Progress or Completed in the Last Iteration:**

| Task Name | Description | Team Member Responsible | % Complete |
| --- | --- | --- | --- |
| Develop Low-fidelity Prototype | Design and produce simple mockup screens of our product that can be used to collect and analyze feedback | Jaleel Mohammed  Aaron Meighoo | 75% |
| Build Registration, Login Pages. | Design and build the Registration and Login pages of the web application. | Jaleel Mohammed | 70% |
| Create Mock UI  Design | Develop some Mock UI’s for demonstration and to gather user impressions | Aaron Meighoo  Kyle Fonrose | 50% |

**Upcoming Tasks for the Next Iteration**

| Task Name | Description | Team Member Responsible |
| --- | --- | --- |
| Collect product data | Collect data on products that will be available on the application. | Aaron Meighoo |
| Use Cases | Construct use case scenarios and diagrams of the specific objectives that the system will accomplish | Kyle Fonrose |
| Design Specification | Completion of system architectural design and justification of why this design was chosen and alternative concepts. | Aaron Meighoo  Kyle Fonrose  Jaleel Mohammed |