

**The University of the West Indies**

**Department of Computing and Information Technology**

**Undergraduate Project Course**

**Project:** BudgetBuilder **Date:** 29/03/2020

**Iteration:** Version 1 **Group: The PC BoyZ**

Aaron Meighoo - 816000303

Jaleel Jarod Mohammed - 816001154

Kyle Fonrose - 816002546

**Implementation Status**

Prototype of version 1 is not currently available. Bugs in the code making it difficult.

**Highlights**

**Tasks in Progress or Completed in the Last Iteration:**

| Task Name | Description | Team Member Responsible | % Complete |
| --- | --- | --- | --- |
| Database Change | Old database was not being implemented properly | Jaleel Mohammed  Aaron Meighoo | 50% |
| ER Diagram | Completion of ER Diagram to show the relation between the parts of the system | Kyle Fonrose | 100% |
| UI feedback | Design and Build the simplistic minimal design | All | 60% |
| Project Document | Complete reports | Kyle Fonrose | 50% |
| Mid-Course Presentation Video | Complete presentations showcasing the project and where the group has reached so far | All | Postponed due to COVID-19 |

**Upcoming Tasks for the Next Iteration**

| Task Name | Description | Team Member Responsible |
| --- | --- | --- |
| Implement slider | Allow users to view products automatically | Aaron |
| Mid course presentation | Record Video of Demo. | All |