

**The University of the West Indies**

**Department of Computing and Information Technology**

**Undergraduate Project Course**

**Project:** BudgetBuilder **Date:** 7/04/2020

**Iteration:** Version 1 **Group: The PC BoyZ**

Aaron Meighoo - 816000303

Jaleel Jarod Mohammed - 816001154

Kyle Fonrose - 816002546

**Implementation Status**

Prototype of version 1 is not currently available. Bugs in the code making it difficult.

**Highlights**

**Tasks in Progress or Completed in the Last Iteration:**

| Task Name | Description | Team Member Responsible | % Complete |
| --- | --- | --- | --- |
| Implement slider | Allow users to view products automatically | Aaron Meighoo | 80% |
| Mid-Course Presentation | Record Demo. | All | 100% |
| Customize the outlook of the pages of application | Design and Build the look and operability of the app | Jaleel Mohammed | 100% |
| Templates for pages | Create customizable page templates | All | 100% |
| Implement Testing of pages | Prompts users to confirm purchase and adds the purchase to the “Order History” screen. | Jaleel Mohammed | 100% |
| Create Unit Test Cases | Design test cases to determine whether the application performs as expected. | Kyle Fonrose | 50% |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

**Upcoming Tasks for the Next Iteration**

| Task Name | Description | Team Member Responsible |
| --- | --- | --- |
| Build functional navbar | Nav bar being one of the first things the user sees. Needs to be functional but not block user from the screen | Jaleel Mohammed |
| Documentation For Diagrams | Ensure all diagrams are accurate | Kyle Fonrose |